# Change management — CarePath

Document: GOV-CAREPATH-003 · Version: 1.2 · Status: Active · Owner: Delivery Manager

## Classes of change

| Class | Examples | Approval | Lead time |
| --- | --- | --- | --- |
| Standard | Dependency patch, documentation, a test | Peer review | None |
| Normal | A new endpoint, a schema change, a change to a role's grants | Peer review plus the release review | One release cycle |
| Significant | Anything touching audit, consent, authentication or the FHIR contract | Release review plus Information Governance | Two release cycles |
| Emergency | Production is degraded or a control is failing | On-call plus one senior engineer, retrospectively reviewed within two working days | Immediate |

A change to security/audit.py, services/consent.py or security/auth.py is always significant, regardless of size. A one-line change to an audit path is a one-line change to a regulatory control.

## Pull request requirements

☐ Names the requirement identifiers it affects

☐ Tests for both the success and the refusal path

☐ Traceability matrix updated if coverage changed

☐ Coding standards checklist completed

☐ For a significant change: the control matrix reviewed and, if its effectiveness rating moves, updated in the same change

The last one matters. A control matrix updated in a separate change is a control matrix that drifts, and this one already carries a rating (C-09) that describes an intention rather than an implementation.

## Waivers

A waiver permits release with a known finding open.

Rules, tightened after INC-2026-0814:

One waiver, one finding. A waiver covering several findings is invalid. W-01 covered three and carried the weakest rationale onto the strongest finding (R-10).

The rationale must address exposure (who can reach it) and blast radius (what one authorised user can do with it) separately. W-01 addressed only exposure, which is why T-01 became INC-2026-0814.

Every waiver has an expiry — a date or a named event, never "until fixed".

Waivers are reviewed at every subsequent release review, not only at the one that granted them.

A waiver on a finding that touches a business requirement, rather than a non-functional one, goes to the Clinical Systems Board as its own agenda item.

Rule 5 exists because of T-03. It was waived alongside two non-functional findings and was the only one of the three that defeated a stated business requirement (BR-05), and the board minute records no discussion of it.

## Emergency changes

Emergency authority covers restoring service. It does not cover:

Disabling an audit write to get past a failing audit table. Take the service out of the pool instead. A disclosure that cannot be recorded is a disclosure that is not made.

Widening a role's grants to unblock a user.

Bypassing a consent check.

Each of those is a control, and a control suspended under time pressure is a control that is found suspended six months later.

## Records

Every change keeps: the pull request, the review, the release record, the deployment record with its snapshot identifier, and any waiver. Retained for six years, alongside the audit trail (NFR-09).